# PathForge — Session Handoff Report

Generated: 2026-06-16 19:27:50

Purpose: This document lets the next session pick up where this session left off.

## Project Structure (final)

## What Was Done

Removed Judge0: gutted judge0_client.py, removed pathforge/config.py, cleaned .env.example, removed requests from requirements.txt

Removed test_judge0.py (dead code)

Rewrote submission_handler.py: no AST no Judge0. Looks up problem from DB, gets pattern from dataset, calls update_topic_profile(), saves submission with code_text="self-reported"

Rewrote pipeline.py: no AST/gap detection. Creates synthetic gap_info, calls get_recommendation()

Rewrote routes/submissions.py: accepts user_id, problem_id, verdict ("solved"/"unsolved")

Added HUMAN_READABLE_PATTERNS map to pattern_links.py with all 33 patterns

Rewrote practice.html: no code editor, no Monaco, no test cases. LeetCode link + 2 buttons + result panel

Updated dashboard.html: human-readable pattern names in chart, weakest topics, submissions table

## Key Architecture Decisions

code_text = "self-reported": submissions.code_text is NOT NULL in schema. Architecture freeze prevents schema changes, so we insert "self-reported" as placeholder.

verdict mapping: API accepts "solved"/"unsolved" but DB stores "pass"/"fail". Mapped in submission_handler.py.

gap_info = synthetic: Since no AST analysis, gap_info has gap_detected=False, diagnosis_confidence=1.0, matched_pattern=dataset pattern label. Allows get_recommendation() to work correctly.

get_recommendation() reused: No changes to recommender.py. Synthetic gap_info flows through: "solved" moves difficulty up; "unsolved" moves difficulty down.

## What Must NOT Be Changed (next session)

db/elo.py, db/profile_manager.py — do not touch

gap_detector.py — do not touch

recommender.py — do not touch

ast_engine/* — fully deferred, do not touch

routes/auth.py, routes/problems.py — do not touch

DB schema — do not alter

## Known Issues / TODOs

Dashboard chart previously empty because topic_profiles never got written (Judge0 always errored). With new flow, profiles populate on first submission.

gap_detector.py is no longer called but kept for potential future use.

No end-to-end automated test covers the new submission flow.

Monaco editor removed from practice.html. No other files reference Monaco.

ALL_TESTS_PASS: 13 pipeline+elo tests + 69 AST engine tests all passing.

## Files Changed in This Session

.env.example

pathforge/config.py

pathforge/judge0_client.py

pathforge/pattern_links.py

pathforge/pipeline.py

pathforge/submission_handler.py

pathforge/routes/submissions.py

pathforge/templates/practice.html

pathforge/templates/dashboard.html

pathforge/tests/test_pipeline.py

requirements.txt

## Files Deleted in This Session

pathforge/tests/test_judge0.py