PathForge

Project Status & Build Report

Adaptive DSA Learning Platform

| Phase 1 of 3 | Status Ready to Build |
| --- | --- |

# 1. What is PathForge

PathForge is an adaptive DSA (Data Structures & Algorithms) learning platform built to solve a fundamental gap in existing tools: they tell you if your solution is right or wrong, but never why you're struggling or what to practice next.

The core insight is that most learners don't fail because they got the answer wrong — they fail because they applied the wrong algorithmic pattern. A student who uses brute-force DFS on a BFS shortest-path problem isn't bad at graphs; they have a specific, diagnosable gap.

Core Value Proposition PathForge does three things no existing platform does together: - Analyzes submitted code structurally (via AST) to identify which algorithmic pattern was attempted - Maintains a per-topic learner profile with Elo-style difficulty tracking to know exactly where each user is - Recommends the next problem with a confidence gate — only advancing difficulty when mastery is demonstrated

## Differentiation from Existing Platforms

| Platform | What it Does | What's Missing |
| --- | --- | --- |
| LeetCode / NeetCode | Problem bank + test case judge | No pattern diagnosis, no adaptive path |
| AlgoExpert | Curated video walkthroughs | Static curriculum, no personalization |
| PathForge | AST analysis + Elo profiling + adaptive recommendations | This is the product |

# 2. System Architecture

PathForge is built around a 6-step submission pipeline. Every time a user submits code, it flows through all six steps in sequence.

## The 6-Step Submission Pipeline

| # | Step | What Happens |
| --- | --- | --- |
| 1 | Code Submission | User submits Python code for a problem. Code is captured and passed to the AST engine. |
| 2 | AST Analysis | The engine parses the code (never executes it), extracts structural features, and maps them to an algorithmic pattern with a confidence score. If confidence is below threshold, an LLM fallback is triggered. |
| 3 | Correctness Judge | Judge0 API executes the code against the problem's test cases in a sandbox. Returns pass/fail + runtime. |
| 4 | Diagnosis | The detected pattern is compared to the problem's expected pattern. The gap (e.g., submitted DFS on a BFS problem) is the diagnostic signal. |
| 5 | Profile Update | The user's Elo score for the relevant pattern(s) is updated based on correctness + pattern match. Confidence gate is recalculated. |
| 6 | Recommendation | The recommender selects the next problem based on current Elo, confidence gate status, and pattern weaknesses. Explanation is generated. |

## Tech Stack

| Layer | Technology | Role |
| --- | --- | --- |
| Backend | Flask (Python) | REST API server, routing, business logic |
| AST Engine | Python ast module | Code structure analysis — never executes user code |
| Code Judge | Judge0 API | Sandboxed code execution against test cases |
| Database | SQLite → PostgreSQL | User profiles, problem bank, submission history |
| Frontend | Flask + Tailwind CSS | UI — built last after core logic is proven |
| LLM Fallback | Claude API (Sonnet) | Pattern diagnosis when AST confidence is low |

# 3. The Dataset

The problem bank was generated, reviewed, and cleaned. It is finalized and ready for use.

## Dataset Specifications

| Attribute | Value |
| --- | --- |
| Total Problems | 300 |
| Difficulty Split | 100 Easy / 150 Medium / 50 Hard |
| Unique Patterns | 33 algorithmic patterns |
| Duplicates | 0 |
| Null Fields | 0 |
| Premium Problems | 0 — all freely accessible |
| Category | Algorithms only (no DB/shell/concurrency) |
| Test Cases | 4 per problem, all literal values (no Python expressions) |
| File | pathforge_problems_fixed.csv |

## Pattern Taxonomy (33 Patterns)

These are the fixed pattern labels used throughout the system. The AST engine detects these; the learner profile tracks Elo per pattern; the recommender routes by pattern.

| Arrays & Hashing | Graphs & Trees | Dynamic Programming |
| --- | --- | --- |
| - hash_map_lookup - hash_map_frequency - prefix_sum - sliding_window_fixed - sliding_window_variable - two_pointers_opposite - two_pointers_same | - dfs_recursive - dfs_iterative - bfs_level_order - bfs_shortest_path - topological_sort - union_find - binary_search_tree | - dp_1d_forward - dp_1d_sequence - dp_2d_grid - dp_2d_string - dp_knapsack - dp_interval - dp_state_machine |
| Linked Lists & Stack | Binary Search | Heap / Greedy |
| - fast_slow_pointers - linked_list_reversal - monotonic_stack - monotonic_deque | - binary_search_standard - binary_search_rotated - binary_search_answer | - heap_top_k - greedy_local - greedy_interval - backtracking_permutation - backtracking_subset |

# 4. What's Completed

|  | Deliverable | Notes |
| --- | --- | --- |
| ✓ | Project Proposal Document | Full formal proposal: problem statement, 6-step pipeline, FR/NFR tables, 3-phase build plan, tech stack |
| ✓ | System Architecture Design | 3-layer AST engine design, folder structure, interface contracts between all components locked in |
| ✓ | Pattern Taxonomy | 33 patterns finalized across 6 categories. These are the fixed labels used everywhere in the system |
| ✓ | Dataset — Problem Bank | 300 problems (100E/150M/50H), 33 patterns, 4 test cases each. Cleaned and validated. File: pathforge_problems_fixed.csv |
| ✓ | Dataset — Test Case Cleanup | All 133 Python expression test cases replaced with literal values across 88 problems. Zero expressions remain |
| ✓ | AST Engine Design | 3-layer architecture decided: Sanitizer → Feature Extractor → Pattern Classifier. Confidence scoring and gap signal designed |
| ✓ | Build Order | AST engine → Judge0 → Elo/Profile → Recommender → Frontend. Rationale documented |

# 5. Build Plan — What to Build Next

Build order is fixed. Each component depends on the previous. Don't skip ahead.

PHASE 1 — Core Engine (Build This Now) Everything in phases 2 and 3 depends on Phase 1 working correctly.

## Step 1 — AST Analysis Engine

The differentiating piece of PathForge. Build this first; nothing downstream matters if this doesn't work.

Folder Structure

| File | Responsibility |
| --- | --- |
| ast_engine/sanitizer.py | Layer 1: length check, syntax validation, timeout wrapper. Never executes code |
| ast_engine/extractor.py | Layer 2: ast.NodeVisitor walks the tree, builds feature dictionary (has_recursion, uses_dict, loop_depth, etc.) |
| ast_engine/classifier.py | Layer 3: rule engine maps feature dict → pattern labels + confidence scores |
| ast_engine/patterns.py | All 33 pattern label constants. Single source of truth |
| ast_engine/tests/ | One test file per pattern. Each test provides a known solution and asserts the detected pattern |

Build Incrementally — Start with 5 Patterns

Don't implement all 33 patterns at once. Get these 5 working perfectly first, then expand:

- 1. dfs_recursive

- 2. hash_map_frequency

- 3. hash_map_lookup

- 4. dp_1d_forward

- 5. greedy_local

Key Design Decisions (Already Made)

- AST engine is a feature extractor, not a judge — it answers 'what pattern was used', not 'is this correct'

- Each pattern match returns a confidence score (0.0–1.0), not just True/False

- Engine records: detected_pattern, expected_pattern (from dataset), and the gap between them

- If confidence < threshold, return structured 'inconclusive' response to trigger LLM fallback

- ast.parse() only — never exec() or eval(). No sandboxing needed at this layer

## Step 2 — Judge0 Integration

Straightforward API integration. A few hours of work once the AST engine exists.

- POST user code + test cases to Judge0 API

- Receive pass/fail result + runtime per test case

- Handle timeouts, runtime errors, and wrong answers distinctly

- Store result alongside AST result in submission record

## Step 3 — Elo + Learner Profile System

Your ResolveFlow confidence-gating experience applies directly here.

- One Elo score per pattern per user (33 scores total at full build)

- Elo updates on every submission: correct + right pattern = big gain; correct + wrong pattern = small gain; wrong = loss

- Confidence gate: user must exceed threshold Elo before advancing to next difficulty tier

- Store full submission history — pattern diagnosed, expected pattern, correctness, Elo delta

## Step 4 — Recommender

All inputs exist at this point. The logic is: find the weakest pattern below confidence gate, select appropriate difficulty, explain why.

- Input: user's Elo vector across patterns + confidence gate status

- Output: next problem ID + plain-language explanation of the recommendation

- Confidence gate is the same principle as ResolveFlow — don't advance until mastery demonstrated

## Step 5 — Frontend

Build last. You've done Flask + Tailwind twice. No surprises here.

- Code editor (Monaco or CodeMirror)

- Problem display + submission flow

- User dashboard: Elo per pattern, progress visualization, recommendation card

# 6. Explicit Non-Goals (v1)

These are things that could be added later but are deliberately excluded from the first version to keep scope manageable.

| Excluded Feature | Why / Future Path |
| --- | --- |
| Time complexity analysis from AST | Too fragile in v1. AST can suggest complexity hints but not reliably infer Big-O. Add in v2 once core is stable. |
| ML-based pattern classifier | Rules are better until you have real submission data to train on. Replace Layer 3 with ML after ~1000 labeled submissions. |
| Variable name heuristics for pattern detection | Too unreliable. 'left' and 'right' don't always mean two pointers. Stick to structural signals. |
| Multi-language support | Python only in v1. Judge0 supports other languages — easy to add later once the Python pipeline is proven. |
| Social / leaderboard features | Not relevant to the core learning loop. Add post-MVP. |
| Problem authoring tools | Dataset is fixed for now. Add a problem management UI in v2 if needed. |

# 7. Immediate Next Action

Start Here Right Now Scaffold the ast_engine/ folder with all 5 files. Implement the first 5 patterns fully. Run tests against real LeetCode solutions before moving to Judge0. The command to Claude: "Scaffold the entire ast_engine/ folder — sanitizer.py, extractor.py, classifier.py, patterns.py, and tests/ — with the first 5 patterns fully implemented and tested."

## Definition of Done for AST Engine v1

- sanitizer.py rejects: code > 200 lines, non-Python syntax, execution attempts

- extractor.py produces a feature dict with at least 15 signals

- classifier.py correctly identifies all 5 initial patterns with confidence scores

- Each pattern has at least 3 passing test cases using real LeetCode solution code

- Gap signal works: given expected_pattern from dataset + detected_pattern, returns structured diff

- LLM fallback path is wired up but not required to work in v1

## Folder Structure at End of Phase 1

| Path | Contents |
| --- | --- |
| pathforge/ | Project root |
| pathforge/ast_engine/ | AST module |
| pathforge/ast_engine/sanitizer.py | Layer 1 |
| pathforge/ast_engine/extractor.py | Layer 2 |
| pathforge/ast_engine/classifier.py | Layer 3 |
| pathforge/ast_engine/patterns.py | 33 pattern constants |
| pathforge/ast_engine/tests/ | Test suite |
| pathforge/ast_engine/tests/test_dfs.py | DFS pattern tests |
| pathforge/ast_engine/tests/test_hashmap.py | HashMap pattern tests |
| pathforge/ast_engine/tests/test_dp.py | DP pattern tests |
| pathforge/ast_engine/tests/test_greedy.py | Greedy pattern tests |
| pathforge/data/pathforge_problems_fixed.csv | The finalized problem bank |
| pathforge/app.py | Flask app (stub only in Phase 1) |